**SPRINT 1 REPORT**

Boba Tracker

Boba Peeps

4/21/2021

**Actions to stop doing:**

For sprint 1, as a team we don’t believe there is anything we need to stop doing. The meeting times have been working well for everyone and our schedules.

**Actions to start doing:**

In the future for daily short meetings, we should all come up with a few questions or topics to discuss, so there are less pauses and these meetings can finish up quicker and be more productive.

**Actions to keep doing:**

We will continue to have our tri-weekly meetings to discuss our progress. We will also continue to commit changes to our GitHub repository.

**Work Completed / Not Completed:**

Establish frontend/backend - Completed

Implement basic chart based on user data - Completed

Got some of the chart working - In progress

Create a mockup design for UI - In progress

Set up Database for storing user data/information - In progress

**Work Completion Rate:**

User story completed: 2

Total hours worked: 12.5

Total days worked: 8

Total days in the sprint:14