**SPRINT 2 REPORT**

Boba Tracker

Boba Peeps

5/3/2021

**Actions to stop doing:**

For sprint 2, as a team we don’t believe there is anything we need to stop doing. The meeting times have been working well for everyone and our schedules. We have also been making good progress.

**Actions to start doing:**

We want to start scheduling meetings where we all work together.

**Actions to keep doing:**

We will continue to have our tri-weekly meetings to discuss our progress. We will also continue to commit changes to our GitHub repository.

**Work Completed / Not Completed:**

Create a new drink entry form - In progress

Implement history page - In progress

Dashboard integrated with front and back end with chart - Completed

Implement basic chart based on dummy data - Completed

Create a mockup design for UI - Completed

Set up Database for storing user data/information - Completed

Login/Register page - Completed

**Work Completion Rate:**

User story completed: 4

Total hours worked: 20

Total days worked: 14

Total days in the sprint:14