**SPRINT 3 REPORT**

Boba Tracker

Boba Peeps

5/19/2021

**Actions to stop doing:**

For sprint 3, as a team we don’t believe there is anything we need to stop doing. We have continued to make good progress and our meeting times have continued to work for everyone.

**Actions to start doing:**

There are no actions we want our team to start doing.

**Actions to keep doing:**

We will continue to have our tri-weekly meetings to discuss our progress. We will also continue to commit changes to our GitHub repository.

**Work Completed / Not Completed:**

* Display chart with correct data - Completed
* Add User ID column to entries database - Completed
* Map User ID to drink post/get requests to separate users - Completed
* Change error messages when signing in - Completed
* Add an editing button for each entry - In progress
* Add a delete button for each entry - In progress

**Work Completion Rate:**

User story completed: 3

Total hours worked: 10

Total days worked:

Total days in the sprint:14